EMBAR

Sprint Plan & Validation Document

Phase 1 — Tasks Module

14 Sprints  ·  16–20 Weeks  ·  Solo Developer

Version 1.0  ·  Confidential

Working document — update as sprints complete

# How to use this document

This document is your daily working reference for Phase 1 development. It covers every sprint from environment setup through production-ready tasks module.

Each sprint entry contains:

- Sprint header — number, title, duration, week, and goal

- Deliverables — everything that must be built, broken into sub-tasks

- Tests — what to verify before the sprint is considered done

- Acceptance criteria — the precise definition of done

- Phase gate — additional checks before moving to the next phase

How to work with each sprint 1. Read the sprint goal before writing any code 2. Check off deliverables as you build them 3. Run every test in the tests section before marking sprint complete 4. Do not start the next sprint until all acceptance criteria pass 5. Update this document with notes when decisions change

Testing philosophy for solo development Full unit test coverage is not the goal — shipping a working product is. Critical path integration tests are mandatory (auth, task CRUD, AI bar). Manual testing checklists are used for UI flows — faster than writing tests for every interaction. Add automated tests when a bug is fixed — test the bug's scenario so it never regresses. AI-assisted test writing (Cursor) makes integration tests cheap — use it.

# Master timeline — Phase 1

| Sprint | Focus | Duration | Weeks | Key deliverable |
| --- | --- | --- | --- | --- |
| PRE | Environment setup | 3–5 days | Week 0 | Repo, Supabase, Railway, Vercel live |
| S1 | Shell + auth + workspace | 1 week | Week 1 | User can log in and see empty shell |
| S2 | Entity creation | 1 week | Week 2 | User can create named contexts |
| S3 | Core task CRUD | 1 week | Week 3 | User can create, edit, delete tasks |
| S4 | Today view + task states | 1 week | Week 4 | Five-state Today view with timer |
| S5 | Week + All views | 1 week | Week 5 | Drag-and-drop rescheduling |
| S6 | Entity kanban views | 1 week | Week 6 | Flow + Structure mode kanban |
| S7 | Theme views | 1 week | Week 7 | Cross-entity AI theme grouping |
| S8 | NLP quick create | 1 week | Week 8 | Natural language task creation |
| S9 | AI category inference | 1 week | Week 9 | Auto-categorization + embeddings |
| S10 | AI bar core | 2 weeks | Weeks 10–11 | Query + action + create modes |
| S11 | Daily planning + AI intel | 1 week | Week 12 | Full AI planning end to end |
| S12 | Recurring tasks + sessions | 1 week | Week 13 | Recurrence + batch/worksheet mode |
| S13 | Automation rules | 1 week | Week 14 | Simple rules + system automations |
| S14 | Polish + PKL logging | 1 week | Weeks 15–16 | Production-ready + all logging |
| GATE | Phase 1 → Phase 2 validation | 1 week | Week 17 | Beta users, metrics, sign-off |

Total: 16–20 weeks solo. Add 20% buffer for unexpected complexity. Target is a real user touching the product by Sprint 11.

| PRE 3–5 days | Environment Setup Week 0 · Goal: All infrastructure running before any product code is written |
| --- | --- |

### Deliverables

Repository & frontend

- ☐ GitHub repository created with main + dev branches

- ☐ Next.js 14 initialized with TypeScript strict mode

- ☐ Tailwind CSS configured with custom theme tokens (brand color, accent)

- ☐ shadcn/ui initialized with default theme

- ☐ ESLint + Prettier configured and enforced

- ☐ Husky pre-commit hooks running lint + typecheck

- ☐ .env.local structure documented with all required keys

- ☐ README.md with setup instructions

Supabase

- ☐ Project created in Supabase dashboard

- ☐ Authentication configured: email + Google OAuth

- ☐ All 14 tables from Section 3 created via migration files

- ☐ Row Level Security policies applied to every table

- ☐ pgvector extension enabled

- ☐ Semantic search SQL functions registered (match_items, match_emails, match_documents)

- ☐ Supabase Realtime enabled on items, automations, interactions tables

- ☐ Storage bucket created for documents and attachments

FastAPI AI service

- ☐ Python 3.11+ project initialized

- ☐ FastAPI + Uvicorn configured

- ☐ Anthropic SDK installed and API key tested

- ☐ OpenAI SDK installed and API key tested

- ☐ Supabase Python client installed

- ☐ GET /ai/health endpoint returning {status: ok, model: claude-sonnet-4-6}

- ☐ Service deployed to Railway

- ☐ Environment variables configured on Railway

Vercel + CI/CD

- ☐ Next.js app deployed to Vercel

- ☐ All environment variables configured on Vercel

- ☐ Preview deployments working on pull requests

- ☐ GitHub Actions: lint + typecheck on PR, auto-deploy to Vercel on main merge

### Tests

Infrastructure verification

- ☐ Navigate to Vercel URL → app loads without console errors

- ☐ Sign up with email → user created in Supabase auth.users

- ☐ Sign in with Google → OAuth flow completes successfully

- ☐ GET /ai/health from browser → returns 200 with expected JSON

- ☐ Insert a row into items table via Supabase dashboard → row appears

- ☐ Create two test users → confirm user A cannot query user B's items (RLS)

- ☐ Upload a test file to Supabase Storage → file accessible via signed URL

Pre-sprint acceptance criteria — all must pass before Sprint 1 ☑ Next.js app loads at Vercel URL with no console errors ☑ Email signup and Google OAuth both work end to end ☑ AI service health check returns 200 from Railway ☑ Supabase Realtime subscription verified with a test row insert ☑ RLS confirmed — user A cannot read user B's data ☑ All environment variables documented and working ☑ CI/CD pipeline tested — push to main triggers successful deploy

| S1 1 week | Shell, Auth & Workspace Week 1 · Goal: User can log in, create a workspace, and see the empty application shell |
| --- | --- |

### Deliverables

Authentication

- ☐ Login page with email + password form

- ☐ Google OAuth login button

- ☐ Signup page with workspace name field

- ☐ Session management via Supabase Auth

- ☐ Protected route middleware — redirect to login if unauthenticated

- ☐ Logout button in user menu

- ☐ 'Remember me' persists session across browser close

Application shell

- ☐ Topbar: Embar logo/wordmark, workspace selector (placeholder), user avatar

- ☐ Sidebar: icon-only, 56px wide, four module icons with tooltips

- ☐ Active module state: filled icon + 3px left border accent

- ☐ AI bar: visible at bottom, input field and send button (visual only, not functional)

- ☐ Main content area renders correct module per active sidebar icon

- ☐ Active module persisted to localStorage

Workspace

- ☐ Workspace created automatically on first signup with name from signup form

- ☐ Workspace selector dropdown in topbar shows current workspace

- ☐ Dropdown lists all user workspaces with color indicator

- ☐ '+ New workspace' action at bottom of dropdown

- ☐ New workspace creation modal: name + type (personal/professional/project)

- ☐ Switching workspace reloads sidebar and main content

- ☐ Last active workspace persisted to user preferences in database

### Tests

Auth flows

- ☐ Email signup → login → see shell → logout → login again → shell persists

- ☐ Google OAuth → new user created → workspace auto-created

- ☐ Unauthenticated access to /dashboard → redirect to /login

- ☐ Expired session → redirect to login without crash

- ☐ Invalid login credentials → error message shown, no crash

Workspace isolation

- ☐ User A creates workspace WS-A, User B creates WS-B

- ☐ User A logs in → only sees WS-A in selector

- ☐ User A creates item in WS-A → User B cannot see it via Supabase query

Shell

- ☐ Clicking each sidebar icon → correct route renders

- ☐ Refreshing on /tasks → stays on tasks (not redirected to dashboard)

- ☐ Workspace switch → URL updates, content clears, new workspace loads

- ☐ Sidebar tooltips appear on hover

Sprint 1 acceptance criteria ☑ User can complete full signup → workspace creation → see shell in under 60 seconds ☑ Google OAuth works end to end with workspace auto-creation ☑ Switching workspace reloads everything correctly ☑ RLS confirmed: workspace isolation verified with two test users ☑ Shell renders without errors on desktop and mobile browser ☑ Refreshing the page preserves active workspace and module

| S2 1 week | Entity Creation & Management Week 2 · Goal: User can create and manage named work contexts |
| --- | --- |

### Deliverables

Module top navigation bar

- ☐ Top nav bar component renders inside tasks module

- ☐ Three groups: time views (left), contexts (center), themes (right)

- ☐ Groups separated by subtle vertical dividers

- ☐ Active item: filled pill with color

- ☐ Time views: Today · This week · This month · All tabs functional

Entity creation

- ☐ '+' button in top nav center group opens quick create modal

- ☐ Modal: name input (autofocused) + color picker (8 preset colors)

- ☐ Enter or 'Create' button saves entity to database

- ☐ New entity appears in top nav immediately via Supabase Realtime

- ☐ Default color assigned if none selected

Entity management

- ☐ Right-click on entity name → context menu: rename, change color, archive, delete

- ☐ Rename: inline edit on double-click, Enter to save, Escape to cancel

- ☐ Change color: color picker overlay

- ☐ Archive: entity hidden from top nav but data preserved

- ☐ Delete: confirmation modal 'This will delete all tasks in this entity'

- ☐ Entity ordering: drag to reorder in top nav, position persisted to database

Entity view (empty state)

- ☐ Clicking entity in top nav navigates to entity view

- ☐ Empty state: illustration + 'No tasks yet. Add your first task.'

- ☐ Flow / Structure toggle visible in content area top-right (not functional yet)

- ☐ Top stats bar: '0 open tasks · 0 urgent · 0 waiting'

### Tests

- ☐ Create 5 entities with different colors → all appear in top nav

- ☐ Top nav scrolls horizontally when more than 6 entities

- ☐ Rename entity → updates everywhere (top nav + entity view header) immediately

- ☐ Delete entity → confirmation modal → entity + tasks removed from all views

- ☐ Drag entity to reorder → new order persists after page refresh

- ☐ Archive entity → disappears from top nav → can be restored from settings

- ☐ Switch workspaces → entities list updates to new workspace's entities

Sprint 2 acceptance criteria ☑ User can create an entity with name + color in under 5 seconds ☑ Entity appears in top nav immediately without page refresh ☑ Rename and delete work correctly with proper confirmation ☑ Entity ordering persists across page refreshes ☑ Empty state renders correctly when entity has no tasks

| S3 1 week | Core Task CRUD Week 3 · Goal: User can create, read, update, and delete tasks with full detail panel |
| --- | --- |

### Deliverables

Quick task creation

- ☐ '+ New Task' button in module top bar

- ☐ Quick create modal: title input (autofocused), entity selector, date picker, time picker

- ☐ Keyboard shortcut Cmd/Ctrl+N opens modal from any view

- ☐ Enter key submits, Escape dismisses

- ☐ 'Open full detail ↗' link creates task and opens detail panel

- ☐ Task saved to database, appears in view immediately via Realtime

Task detail panel

- ☐ Click any task card → detail panel slides in from right (400px)

- ☐ Main content area dims with overlay but remains visible

- ☐ Title editable inline — click to edit, blur to save

- ☐ State dropdown: focus, planned, carry-on, unplanned, someday, done

- ☐ Urgency dropdown: critical, urgent, normal

- ☐ Work type dropdown: deep, shallow, admin

- ☐ Date picker for scheduled_date

- ☐ Time picker for scheduled_time

- ☐ Duration input with preset chips: 15m · 30m · 1h · 2h · 3h

- ☐ Due date picker

- ☐ Hard deadline toggle with warning label

- ☐ Description: rich text area (basic — bold, italic, bullets for now)

- ☐ Subtasks: add subtask input, checkbox, drag to reorder, delete

- ☐ Activity log at bottom: created date, state changes

- ☐ Auto-save on field change with 500ms debounce

- ☐ Close on Escape key or × button

Task states and completion

- ☐ State change in dropdown updates card in background immediately

- ☐ Checkbox click on card → state = done, completion animation (brief checkmark)

- ☐ Done tasks visually muted (reduced opacity) in views

Task deletion

- ☐ Right-click task card → context menu with delete option

- ☐ Confirmation dialog: 'Delete this task? This cannot be undone.'

- ☐ Soft delete: deleted_at set, task disappears from all views

- ☐ Deleted tasks do not appear in any query

### Tests

Integration tests (write these — critical path)

- ☐ POST /api/items with valid data → item created, returned with id

- ☐ GET /api/items?workspace_id=X → only returns items for that workspace

- ☐ PATCH /api/items/:id with state=done → completed_at set

- ☐ DELETE /api/items/:id → deleted_at set, item not returned in subsequent GET

- ☐ Unauthenticated request to any /api/items endpoint → 401

Manual UI tests

- ☐ Create task → detail panel → change every field → refresh → all fields persisted

- ☐ Create 10 tasks rapidly → all appear without duplicates

- ☐ Mark task done → checkbox animation → task muted in view

- ☐ Delete task → confirmation → task gone from all views

- ☐ Open detail panel → Escape → panel closes

- ☐ Subtask: add 3 subtasks → check one → reorder → delete one → all persist on refresh

Sprint 3 acceptance criteria ☑ User can create a task in under 10 seconds via quick create ☑ All detail panel fields save correctly and persist on refresh ☑ Subtasks can be added, checked, and reordered ☑ State changes reflect in the view immediately without page reload ☑ Deleted tasks disappear from all views and do not reappear ☑ Integration tests for CRUD pass in CI

| S4 1 week | Today View & Task States Week 4 · Goal: Today view fully working with all five task states and live timer |
| --- | --- |

### Deliverables

Today view layout

- ☐ Two-column layout: task sections left (70%), schedule right (30%)

- ☐ Five sections render only when they have content (no empty section noise)

- ☐ Section headers with item counts

- ☐ Sections in order: Focus, Planned, Carry-on, Unplanned, Someday

Focus section

- ☐ Prominent focus card with orange/accent border

- ☐ Live timer showing time elapsed (MM:SS format)

- ☐ Target duration display

- ☐ Entity tag + due date shown on card

- ☐ Pause / Resume button toggles timer

- ☐ 'Later' button: moves to Planned, stops timer, logs actual duration

- ☐ 'Done' button: marks complete, records actual duration, triggers checkmark animation

- ☐ Timer state persists on page refresh (localStorage + database sync)

- ☐ Setting a second item to Focus auto-moves current Focus to Planned

- ☐ Maximum one Focus item enforced in UI and database

Planned section

- ☐ 2-column card grid on desktop, 1-column on mobile

- ☐ Cards ordered by scheduled_time ascending

- ☐ Card shows: title, entity color dot, time, duration estimate

- ☐ Hover shows quick action buttons: ▶ focus, 📅 reschedule, ✏️ edit

- ☐ Right-click context menu: set as focus, edit, reschedule, move to someday, delete

Carry-on section

- ☐ Red overdue badge on each card showing 'Yesterday' or 'N days ago'

- ☐ Section header in red with overdue count

Unplanned section

- ☐ List format (not cards) — more compact

- ☐ 'Schedule' button per item opens inline date + time picker

- ☐ Scheduling an item moves it to Planned section immediately

Someday section

- ☐ Collapsed by default showing only 'Someday (N items)'

- ☐ Expand chevron reveals items in list format

Today's schedule panel

- ☐ Renders time slots from 8am to 8pm

- ☐ Current time horizontal line with 'NOW' label

- ☐ Fixed events and scheduled tasks as colored blocks

- ☐ Block height proportional to duration

- ☐ Available slots show '+ Block' button on hover

- ☐ '+ Block 30 minutes' button at bottom adds task to next available slot

System automation: midnight carry-on

- ☐ Supabase Edge Function created and deployed

- ☐ Runs at midnight (0 0 * * * cron)

- ☐ Items with scheduled_date < today AND state not in (done, someday) → state = carry-on, scheduled_time cleared

- ☐ Function logged in automation_runs table

### Tests

Integration tests

- ☐ Edge Function: run manually with test data → verify items updated to carry-on

- ☐ Timer state: set focus item, refresh page → timer resumes from correct time

Manual UI tests

- ☐ Create 3 items with different states → all five sections visible

- ☐ Set item to Focus → timer starts → pause → resume → timer continues

- ☐ Mark focus item done → animation → item disappears from focus section

- ☐ Carry-on item from yesterday → schedule it → moves to Planned

- ☐ Set 2 items to Focus → second one moves first to Planned automatically

- ☐ Schedule panel: create event at 2pm → block appears at correct time position

- ☐ Simulate midnight (manual Edge Function run) → yesterday's items appear in carry-on

Sprint 4 acceptance criteria ☑ All five sections render correctly with appropriate items ☑ Focus timer starts, pauses, resumes, and persists across page refresh ☑ Only one Focus item allowed at a time — enforced in UI and verified in database ☑ Carry-on Edge Function runs and correctly moves overdue items ☑ Schedule panel shows correct time blocks with accurate positioning ☑ Empty sections are hidden (not empty boxes)

| S5 1 week | Week View & All View Week 5 · Goal: Week and All views working with drag-and-drop rescheduling |
| --- | --- |

### Deliverables

Week view

- ☐ Seven day columns across full window width

- ☐ Today column highlighted with subtle background

- ☐ Column headers: day name + date + item count

- ☐ Items rendered as compact cards in correct day column

- ☐ Compact card: entity color dot + title + time if set + duration

- ☐ Week navigation: prev/next arrows + 'Today' snap button

- ☐ Week label: 'Oct 18 – Oct 24' in center of navigation bar

- ☐ Drag card between day columns → reschedules (scheduled_date updated)

- ☐ Drop triggers optimistic update (card moves immediately)

- ☐ Undo toast: 'Task moved to Tuesday. Undo' with 5 second timer

- ☐ Undo restores original scheduled_date

All view

- ☐ Flat list of all items, grouped by entity (default)

- ☐ Entity group headers with item count and expand/collapse

- ☐ Each row: checkbox, title, state badge, work type, urgency, due date, entity

- ☐ Search input filters results in real time (client-side, no API call)

- ☐ Sort dropdown: due date, created date, urgency, title

- ☐ Group by dropdown: entity, state, work type, urgency, none

- ☐ Bulk select: checkbox on each row + select all

- ☐ Bulk actions toolbar appears when items selected: reschedule, change entity, delete

- ☐ Bulk delete with confirmation

Module top nav — time views

- ☐ Today / This week / This month / All tabs functional

- ☐ Active tab highlighted with filled pill

- ☐ Clicking tab renders correct view in main content area

### Tests

Integration tests

- ☐ PATCH /api/items/:id with new scheduled_date → date updated, returned correctly

Manual UI tests

- ☐ Drag task from Monday to Thursday → card moves → scheduled_date = Thursday in DB

- ☐ Drag task → undo toast appears → click Undo → card returns to original day

- ☐ Week navigation: click next × 3 → correct weeks shown → click Today → current week

- ☐ All view: search 'invoice' → only matching tasks shown in real time

- ☐ All view: sort by urgency → critical tasks appear first

- ☐ All view: bulk select 3 tasks → delete → all 3 removed

- ☐ Switch between Today / Week / Month / All tabs → correct views render

Sprint 5 acceptance criteria ☑ Week view shows all items in correct day columns ☑ Drag between columns reschedules correctly — verified in database ☑ Undo toast appears and works correctly ☑ All view search filters results without any API call ☑ Bulk select and bulk delete functional ☑ Time view tabs all navigate to correct views

| S6 1 week | Entity Kanban Views Week 6 · Goal: Flow and Structure mode kanban fully working per entity |
| --- | --- |

### Deliverables

Entity view — Flow mode

- ☐ Horizontal kanban with default AI-inferred columns: Urgent, In progress, Waiting, Backlog, Done

- ☐ Cards draggable between columns (ai_category updated on drop)

- ☐ Column headers show item count

- ☐ Done column visually muted (60% opacity)

- ☐ Done column collapsed when >5 items: 'Show N done items' expand control

- ☐ '+ Add task' at bottom of each column opens quick create with that column pre-selected

- ☐ Column rename: click header → inline edit → Enter to save

- ☐ Column delete: overflow menu → confirm → items moved to Backlog

- ☐ '+ Add column' button at end of column row

- ☐ Column order persisted to entity.columns in database

Entity view — Structure mode

- ☐ Flow / Structure toggle in top-right of content area

- ☐ First-time activation modal: 'Start with AI suggestions' or 'Start from scratch'

- ☐ 'AI suggestions' pre-populates columns from existing ai_category values

- ☐ 'From scratch' creates two columns: To do + Done

- ☐ Sprint selector above board: list of sprint column groups

- ☐ Clicking sprint filters board to items in that sprint

- ☐ 'All' shows everything regardless of sprint

- ☐ Sprint column groups added via '+ Add sprint' button

Entity + time combination

- ☐ Entity selected + Today tab active → only shows entity items due today

- ☐ Entity selected + This week active → entity items this week

- ☐ Selecting entity clears active theme filter

Top stats bar

- ☐ Shows: N open tasks · N urgent · N waiting · Next deadline: [date]

- ☐ Click 'N urgent' → activates Urgent theme filter

- ☐ Click 'N waiting' → activates Waiting theme filter

### Tests

Manual UI tests

- ☐ Create tasks in Flow mode → drag between columns → ai_category updated in DB

- ☐ Switch entity to Structure mode → modal appears → choose AI suggestions → columns pre-populated

- ☐ Add custom sprint column → move tasks into it → sprint filter shows only those tasks

- ☐ Entity + Today combination: tasks in entity due today shown, others hidden

- ☐ Stats bar counts match actual database counts

- ☐ Column rename persists after page refresh

- ☐ Delete column: items move to Backlog, column removed

Sprint 6 acceptance criteria ☑ Flow mode kanban drag and drop works — ai_category updated in database ☑ Structure mode columns are user-defined and persist across refreshes ☑ Sprint selector filters board correctly ☑ Flow/Structure toggle persists per entity (not global) ☑ Entity + time view combination filters correctly ☑ Stats bar counts are accurate

| S7 1 week | Theme Views Week 7 · Goal: All theme views working with cross-entity grouping and AI-inferred themes |
| --- | --- |

### Deliverables

Theme views — built-in

- ☐ Urgent theme: items where urgency = critical OR urgent, grouped by entity, ordered critical first

- ☐ Waiting theme: items where waiting_for IS NOT NULL, shows contact name + duration waiting

- ☐ Follow-up button in Waiting theme: opens draft note (visual placeholder for Phase 2)

- ☐ Deep work theme: items where work_type = deep, ordered by duration descending

- ☐ Admin theme: items where work_type = admin, total estimated time shown in header

- ☐ 'Batch these now' button in Admin theme: opens AI bar pre-filled

- ☐ Items grouped by entity within each theme view

- ☐ Entity filter can be applied on top of theme (theme + entity combined view)

- ☐ Selecting theme clears time and context filters in top nav

AI-inferred themes

- ☐ Background job runs on item create/update to detect theme patterns

- ☐ Bugs theme: title/description contains fix/bug/broken/crash/error → minimum 3 items

- ☐ To send theme: title contains send/deliver/submit/share → minimum 3 items

- ☐ Overdue theme: due_date < today AND state != done

- ☐ No date theme: no scheduled_date AND state not in (someday, done)

- ☐ Themes appear in top nav right group after minimum threshold met

- ☐ Themes disappear from top nav when item count drops below threshold

- ☐ Overflow menu [···] shows all themes when they don't fit

Theme management

- ☐ Pin theme: always visible in top nav, not pushed to overflow

- ☐ Rename theme: inline edit on theme pill

- ☐ Delete theme: items unaffected, grouping removed, pinned state cleared

### Tests

Integration tests

- ☐ Create 3 tasks with 'fix' in title → Bugs theme appears in top nav

- ☐ Mark 2 of those tasks done → Bugs theme disappears (below threshold)

- ☐ Create task with due_date yesterday + state = planned → appears in Overdue theme

Manual UI tests

- ☐ Urgent theme: verify only critical/urgent items shown across all entities

- ☐ Waiting theme: add waiting_for to a task → appears in Waiting theme with contact name

- ☐ Deep work theme: create 3 deep tasks → verify ordered by duration (longest first)

- ☐ Admin theme: verify total time shown in header adds up correctly

- ☐ Theme + entity combo: select Urgent + ClientA → only urgent ClientA tasks

- ☐ Pin theme → stays visible after adding more themes to overflow

- ☐ Delete theme → items unchanged, theme gone from nav

Sprint 7 acceptance criteria ☑ All four built-in themes show correct items — verified against database ☑ Items grouped correctly by entity within each theme ☑ AI-inferred Bugs and To send themes appear after creating matching items ☑ Theme disappears when item count drops below minimum threshold ☑ Theme + entity combination filters correctly ☑ Pin, rename, delete all work correctly

| S8 1 week | NLP Quick Create Week 8 · Goal: Natural language task creation with real-time parsing feedback |
| --- | --- |

### Deliverables

Client-side NLP parser (TypeScript module)

- ☐ Date detection: tomorrow, friday, next week, in 3 days, in 2 hours, monday

- ☐ Specific date detection: nov 20, 20/11, november 20th

- ☐ Time detection: 2pm, 14:00, at noon, this morning, this evening

- ☐ Urgency signals: ASAP, urgent, critical → urgency field

- ☐ Low priority signals: someday, maybe, eventually → state = someday

- ☐ Work type: fix/debug/investigate → deep, send/email/reply → admin, call/meet → is_fixed suggestion

- ☐ Entity detection: known entity names in title → pre-select entity

- ☐ Contact detection: known contact first/last names → waiting_for suggestion

- ☐ Parser returns structured object: { title, date, time, urgency, work_type, entity_id, contact_id }

Quick create modal — enhanced

- ☐ NLP parser runs as user types (debounced 200ms)

- ☐ Parsed fields shown below input as confirmation chips

- ☐ Chips show: 'Sarah · Tomorrow · 2:00 PM' with color-coded icons

- ☐ Each chip has an × to dismiss and clear that parsed field

- ☐ Dismissed chips do not re-appear for the same input

- ☐ Fields auto-populate from parsed values

- ☐ User can override any parsed field manually

AI bar — create mode (basic)

- ☐ 'add task: [description]' detected as create mode

- ☐ Parses description using NLP module

- ☐ Confirmation shown in AI bar panel above bar

- ☐ Confirm → task created → appears in correct view

- ☐ Edit → opens quick create modal pre-populated with parsed fields

### Tests

Unit tests for NLP parser (write these — important for reliability)

- ☐ 'Call Sarah tomorrow at 2pm' → { title: 'Call Sarah', date: tomorrow, time: '14:00' }

- ☐ 'Fix login bug ASAP' → { title: 'Fix login bug', urgency: 'urgent', work_type: 'deep' }

- ☐ 'Send invoice to ClientA by Friday' → { title: 'Send invoice to ClientA', entity: ClientA, due_date: Friday, work_type: 'admin' }

- ☐ 'Maybe read this article someday' → { state: 'someday' }

- ☐ 'Meeting with John next Monday at 10am' → { date: next Monday, time: '10:00', is_fixed: true suggestion }

- ☐ Plain text with no patterns → { title: original text, no other fields set }

Manual UI tests

- ☐ Type 'Fix login bug ASAP' → see chips: 'Urgent' + 'Deep' appear below input

- ☐ Dismiss 'Urgent' chip → urgency field clears → chip doesn't reappear

- ☐ Type 'Call Sarah tomorrow' → Sarah chip appears (if Sarah is a contact)

- ☐ Type 'ClientA invoice Friday' → ClientA entity pre-selected

- ☐ AI bar: type 'add task: prepare demo tomorrow at 4pm' → confirmation panel → confirm → task created

Sprint 8 acceptance criteria ☑ NLP unit tests all pass in CI ☑ 'Call Sarah tomorrow at 2pm' parses all three fields correctly in real time ☑ 'Fix login bug ASAP' sets urgency to urgent and work_type to deep ☑ Entity names in task title pre-select the correct entity ☑ Chips appear and can be individually dismissed ☑ AI bar create mode creates tasks correctly with confirmation

| S9 1 week | AI Category Inference Week 9 · Goal: AI automatically categorizes tasks and generates embeddings for semantic search |
| --- | --- |

### Deliverables

FastAPI — category inference endpoint

- ☐ POST /ai/infer-properties live and tested

- ☐ Claude prompt returns { category, work_type, urgency, reasoning } as JSON

- ☐ Error handling: API timeout → graceful failure, item unchanged

- ☐ Retry logic: 2 retries on 5xx errors with exponential backoff

- ☐ Logging: every inference logged with item_id, result, latency_ms

Background inference pipeline

- ☐ Supabase Edge Function triggers on item INSERT and UPDATE

- ☐ Function calls POST /ai/infer-properties with item data

- ☐ Updates item: ai_category, work_type, urgency (if not manually set)

- ☐ Does not override manually-set fields (user-set urgency preserved)

- ☐ Triggers entity ai_categories refresh after successful inference

- ☐ Function errors logged, do not crash item creation flow

AI summary generation

- ☐ POST /ai/generate-summary live and tested

- ☐ Generates ai_summary for items on create/update

- ☐ Summary format: '[state] · entity · title · work_type · duration · deadline'

- ☐ Stored in items.ai_summary column

- ☐ Max 100 tokens — truncated if needed

Embedding generation

- ☐ POST /ai/generate-embedding live and tested

- ☐ Calls OpenAI text-embedding-3-small API

- ☐ Stores 1536-dimension vector in items.embedding

- ☐ Background queue — does not block item creation

- ☐ Failed embeddings logged, retried in next batch job

Entity category refresh

- ☐ Counts items per ai_category for entity (state != done)

- ☐ Minimum threshold: 2 items required to show category

- ☐ Updates entity.ai_categories JSONB

- ☐ New categories appear in Flow mode columns (if user hasn't customized)

### Tests

Integration tests

- ☐ Create item 'Fix the login redirect bug' → wait 5s → ai_category = 'Bug', work_type = 'deep'

- ☐ Create item 'Send invoice to ClientA' → wait 5s → work_type = 'admin'

- ☐ Create item with manually set urgency = critical → inference does not override it

- ☐ Create 2 bug items in same entity → entity.ai_categories includes { name: 'Bug', item_count: 2 }

- ☐ POST /ai/infer-properties with malformed body → returns 400, does not crash

- ☐ Simulate OpenAI API down → embedding generation fails gracefully, item created

Manual UI tests

- ☐ Create 3 tasks with 'bug' in title → wait → Bugs theme appears in top nav

- ☐ Check items table in Supabase dashboard → ai_summary populated for each

- ☐ Check items table → embedding column populated (non-null vector)

Sprint 9 acceptance criteria ☑ Creating 'Fix login redirect bug' results in ai_category = Bug within 5 seconds ☑ Creating 'Send invoice to ClientA' results in work_type = admin within 5 seconds ☑ Manually-set urgency is never overridden by AI inference ☑ Entity categories update after inference — verified in database ☑ AI summary generated for every new item — verified in database ☑ Embedding generated for every new item — verified in database ☑ Inference failures do not break task creation (graceful degradation)

| S10 2 weeks | AI Bar Core Week 10–11 · Goal: AI bar working for query, action, and create modes with streaming |
| --- | --- |

### Deliverables

FastAPI — AI bar endpoints

- ☐ POST /ai/bar endpoint with full intent routing

- ☐ Server-Sent Events (SSE) streaming for conversational responses

- ☐ Query mode handler: context assembly + Claude call + stream response

- ☐ Action mode handler: replan proposal as structured JSON

- ☐ Create mode handler: NLP parse via Claude + structured item fields

- ☐ Automate mode handler: natural language → automation rule JSON

- ☐ All modes: system prompts loaded from /prompts directory

AI bar UI — query mode

- ☐ SSE streaming renders response token by token in floating panel

- ☐ Panel appears above AI bar, full width

- ☐ Streaming text renders smoothly without flicker

- ☐ Panel dismisses on Escape or click outside

- ☐ Query examples working: 'show me all bugs', 'what's urgent today', 'what's waiting on someone'

- ☐ Response may include a filter suggestion (e.g. activates Bugs theme)

AI bar UI — action mode (replan)

- ☐ 'Replan my day' → loading indicator → replan proposal panel

- ☐ Proposal shows timeline: time · task · entity · duration · work type

- ☐ Deferred items shown with reason: 'Moved to tomorrow: no time available'

- ☐ Apply button: sets scheduled_time on all proposed items → Today view updates

- ☐ Adjust button: keeps panel open, AI bar ready for follow-up constraint

- ☐ Undo button: restores all scheduled_time values to pre-plan state

- ☐ Energy mode: 'I'm low energy' → only shallow/admin tasks in proposal

- ☐ Time constraint: 'I only have 1 hour' → max 3 items by urgency

- ☐ Context filter: 'Focus only on ClientA today' → only ClientA items

AI bar UI — create mode

- ☐ 'add task: [description]' → parsed item shown in confirmation panel

- ☐ Confirmation shows all parsed fields with icons

- ☐ Confirm button → task created → appears in correct view

- ☐ Edit button → opens quick create modal with pre-populated fields

Keyboard shortcut

- ☐ Cmd/Ctrl+K focuses AI bar input from any view

- ☐ Escape dismisses AI bar response panel

### Tests

Integration tests

- ☐ POST /ai/bar { input: 'show me all bugs', mode: 'query' } → response contains bug items

- ☐ POST /ai/bar { input: 'replan my day', mode: 'action' } → proposal JSON with scheduled items

- ☐ POST /ai/bar { input: 'add task: call Sarah tomorrow' } → parsed item with correct fields

- ☐ SSE: connect to /ai/bar with streaming → tokens arrive, connection closes cleanly

Manual UI tests

- ☐ Type 'show me all bugs' → streaming response appears → lists bug-tagged items

- ☐ Type 'replan my day, I'm low energy' → proposal shows only shallow/admin tasks

- ☐ Apply replan → Today view updates with new schedule → verify in database

- ☐ Undo replan → items return to original schedule → verify in database

- ☐ Type 'add task: call Sarah tomorrow at 2pm' → confirmation panel → confirm → task created

- ☐ AI bar works from Today view, Week view, All view, Entity view, Theme view

- ☐ Cmd/Ctrl+K from entity kanban → AI bar focused correctly

Sprint 10 acceptance criteria ☑ 'Show me all bugs' returns list of bug-tagged items as streamed response ☑ 'Replan my day, I'm low energy' generates plan with only shallow/admin tasks ☑ Applying replan updates Today view immediately — verified in database ☑ Undo after replan restores exact original schedule — verified in database ☑ 'Add task: call Sarah tomorrow at 2pm' creates task with correct fields ☑ Streaming response renders smoothly without flicker or duplicate tokens ☑ AI bar accessible and functional from every view in the app

| S11 1 week | Daily Planning & AI Intelligence Week 12 · Goal: Full AI daily planning and dashboard intelligence working end to end |
| --- | --- |

### Deliverables

FastAPI — daily planning

- ☐ POST /ai/daily-plan: collects today's items + fixed events + time windows

- ☐ Constraint mapping: fixed events blocked, hard deadlines scheduled first

- ☐ Entity time window respected: day job items only in 9am-6pm window

- ☐ Deep work placed in long uninterrupted blocks

- ☐ Admin/shallow items placed in gaps

- ☐ Deferred items returned with reason

- ☐ Response: { plan: [{id, scheduled_time, duration, reasoning}], deferred: [{id, reason}], explanation: string }

Daily planning UI

- ☐ 'Plan my day' button on dashboard

- ☐ Loading state with spinner while AI plans (~2-3 seconds)

- ☐ Proposal panel: explanation text + timeline visualization

- ☐ Timeline: sorted time slots showing title, entity color, duration, work type

- ☐ Deferred section: items that couldn't fit with reasons

- ☐ Apply → sets scheduled_time on all items → Today view updates → panel closes

- ☐ Adjust → panel stays open → AI bar ready for constraint refinement

- ☐ Regenerate → new plan variant requested

Context brief

- ☐ POST /ai/context-brief endpoint live

- ☐ Time window detection: checks if current time is within 5 min of entity window start

- ☐ Brief pushed to client via Supabase Realtime notification

- ☐ Notification appears as dismissable banner in top-right

- ☐ Banner shows: entity name + 1-line summary + 'View context brief' link

- ☐ Brief panel: open items, recommended starting item with reasoning

Dashboard intelligence

- ☐ Dashboard loads: AI generates 3 suggestions via POST /ai/bar

- ☐ Suggestions rendered as actionable cards with type icon + action text

- ☐ One-click execute button on each suggestion

- ☐ Dismiss button removes suggestion from dashboard

- ☐ Dismissed suggestion logged to interactions table

- ☐ Suggestions do not repeat dismissed items in same session

- ☐ Today's priorities: AI-generated top 3, each links to relevant item

- ☐ Stat pills on dashboard: Unread, Urgent, Tasks today — correct counts

### Tests

Integration tests

- ☐ POST /ai/daily-plan with fixed event at 2pm → proposal never places task in 2pm slot

- ☐ POST /ai/daily-plan with hard_deadline item → that item always appears in plan

- ☐ POST /ai/daily-plan with entity time window → entity items only in correct window

Manual UI tests

- ☐ Create varied tasks (deep + admin + urgent + fixed event) → Plan my day → review proposal

- ☐ Apply plan → Today view shows items in planned order → verify scheduled_time in DB

- ☐ Adjust plan: type 'move all admin to evening' → plan updates

- ☐ Context brief: set entity time window to 'current time + 3 min' → brief notification appears

- ☐ Dashboard suggestions: dismiss one → does not reappear → interaction logged in DB

- ☐ Dashboard stat pills: create urgent task → Urgent count increments

Beta user milestone: By Sprint 11 completion the product is impressive enough to show real users. Invite 3-5 beta users at this point.

Sprint 11 acceptance criteria ☑ Daily plan respects fixed events, hard deadlines, and entity time windows ☑ Applying plan updates Today view correctly — all scheduled_times verified in database ☑ Context brief notification appears within 5 minutes of entity time window start ☑ Dashboard shows 3 AI suggestions on load ☑ Dismissed suggestions do not reappear and are logged to interactions ☑ Dashboard stat pills show correct counts matching database state

| S12 1 week | Recurring Tasks & Sessions Week 13 · Goal: Recurring tasks and session/batch mode working end to end |
| --- | --- |

### Deliverables

Recurring tasks

- ☐ is_recurring toggle in task detail panel

- ☐ Recurrence config UI: frequency selector (Daily/Weekly/Monthly/Yearly)

- ☐ Days-of-week selector for weekly recurrence

- ☐ End condition: Never / On date / After N occurrences

- ☐ On save: generates instances for next 60 days

- ☐ Background job extends horizon weekly (runs every Sunday)

- ☐ Completing an instance: marks only that instance done, future unchanged

- ☐ Edit instance scope modal: this task only / this and future / all in series

- ☐ Delete instance scope modal: same three options

- ☐ Recurring indicator icon (↻) on task cards and detail panel

Session / batch mode

- ☐ Session creation via AI bar: 'I have 20 Terraform keywords today'

- ☐ AI prompts for: topic name, estimated time per unit, batch size preference

- ☐ Generates session record + batch items as linked tasks

- ☐ Session card appears at top of Today view when active (above Focus section)

- ☐ Session card shows: title, progress bar (N/Total), current batch keywords

- ☐ Timer per batch showing time remaining

- ☐ 'Complete batch' button marks batch items done, advances to next batch

- ☐ 'Need more time' extends current batch by 15 minutes

- ☐ 'Pause session' moves session to carry-on

- ☐ Session completion: all batches done → session marked complete

- ☐ Partial completion: incomplete batches carry over to tomorrow

- ☐ Manual session creation via '+ New Session' button in Today view header

### Tests

Integration tests

- ☐ Create daily recurring task → 60 instances in items table with recurrence_parent_id

- ☐ Complete one instance → that instance has completed_at set, others unchanged

- ☐ Edit 'this and future' → all future instances updated, past instances unchanged

- ☐ Delete 'all in series' → all instances soft-deleted

Manual UI tests

- ☐ Create weekly recurring task (Mon/Wed/Fri) → verify instances on correct days in week view

- ☐ Complete Monday instance → Tuesday instance unchanged → check off Tuesday → Monday still done

- ☐ Session: type 'I have 20 Terraform keywords' in AI bar → 5 batches of 4 created

- ☐ Session progress bar: complete first batch → bar advances to 5/20

- ☐ Session carry-over: pause session → next day → incomplete batches in carry-on

Sprint 12 acceptance criteria ☑ Recurring task generates 60 instances in database ☑ Completing one instance does not affect other instances ☑ Edit/delete scope modal works for all three options ☑ Session with 20 keywords creates 5 batches of 4 correctly ☑ Progress bar advances as batches complete ☑ Incomplete session batches carry over to next day

| S13 1 week | Automation Rules Week 14 · Goal: Simple automation rules working with system automations verified |
| --- | --- |

### Deliverables

Automation engine

- ☐ Supabase Edge Function scheduler running and verified

- ☐ System automations all active (midnight carry-on, stale detection, category refresh)

- ☐ User automation rule executor: evaluates trigger conditions, executes actions

- ☐ Execution logging: every automation run logged with result and timestamp

- ☐ Error handling: failed automation logged, does not crash other automations

Automation creation via AI bar

- ☐ Automate mode detected for natural language rules

- ☐ POST /ai/create-automation endpoint live

- ☐ Rule parsed from natural language into trigger_config + action_config JSON

- ☐ Confirmation panel shows plain-language rule summary

- ☐ 'Create rule' button saves to automations table

- ☐ Automation appears in settings list immediately

Stale detection active

- ☐ Stale Edge Function running every 4 hours

- ☐ Items with waiting_for set + waiting_since > 48h → surfaced in dashboard

- ☐ Items in planned state + not updated in 3 days → surfaced as stuck

- ☐ Dashboard suggestion card for stale items: 'N tasks haven't moved in 3+ days'

- ☐ AI generates insight text for stale batch

Waiting follow-up automation

- ☐ Built-in rule: waiting_for set + waiting_since > stale_threshold → notification

- ☐ Follow-up suggestion appears in dashboard

- ☐ Follow-up button in Waiting theme view opens contextual draft note

Automations settings page

- ☐ Automations list accessible from Settings

- ☐ Each automation: name, description, active toggle, last run time, delete button

- ☐ Toggle active/inactive: automation stops running immediately when inactive

- ☐ Delete automation with confirmation

- ☐ System automations shown but not deletable (greyed out delete)

### Tests

Integration tests

- ☐ Create automation 'remind me if ClientA doesn't reply in 3 days' → automation saved with correct trigger/action config

- ☐ Run stale detection manually → items not updated in 3+ days appear in dashboard suggestions

- ☐ Disable automation → verify it does not run in next scheduler cycle

Manual UI tests

- ☐ AI bar: 'Send me a daily summary at 6pm' → confirmation → automation created → appears in settings

- ☐ Automation list: toggle off → badge shows inactive → run does not execute

- ☐ Stale item: create task with waiting_for, set waiting_since to 3 days ago → dashboard shows follow-up suggestion

- ☐ Midnight carry-on: verify manually by running Edge Function → overdue items move to carry-on

- ☐ All system automations visible in settings with last run time

Sprint 13 acceptance criteria ☑ Natural language automation creation works end to end ☑ Automation appears in settings list and can be toggled/deleted ☑ Stale detection surfaces items in dashboard after 48h with no movement ☑ All system automations verified running on schedule ☑ Completed tasks never appear in carry-on (midnight automation verified) ☑ Automation execution logged in database with result and timestamp

| S14 1 week | Polish, Performance & PKL Logging Week 15–16 · Goal: Production-ready tasks module with complete interaction logging |
| --- | --- |

### Deliverables

Interactions logging — PKL foundation

- ☐ log_interaction function implemented in API layer

- ☐ Called after every meaningful user action (no blocking — fire and forget)

- ☐ item_completed logged with: entity_id, time_of_day, day_of_week, active_view

- ☐ item_deferred logged with context

- ☐ ai_suggestion_accepted logged with: suggestion_type, suggestion_content

- ☐ ai_suggestion_rejected logged with: suggestion_type, override_action

- ☐ ai_bar_query logged with: mode, input_length, response_type

- ☐ context_switched logged with: from_entity, to_entity, trigger

- ☐ entity_opened logged with: entity_id, time_of_day

- ☐ replan_triggered logged with: energy_state, constraint

- ☐ session_started and session_completed logged

- ☐ Verify 10+ interactions in database after 5 minutes of app use

Connection suggestions

- ☐ POST /ai/suggest-connections endpoint live

- ☐ Triggers on item create — finds semantically similar emails + documents

- ☐ Suggestions appear in task detail panel Connections section with ✦ prefix

- ☐ Accept button: creates item_link, logs ai_suggestion_accepted

- ☐ Dismiss button: logs ai_suggestion_rejected, suggestion removed

Performance

- ☐ Today view: loads in under 1 second on fast connection

- ☐ Week view: loads in under 1 second

- ☐ Entity kanban: loads in under 1.5 seconds with 50+ tasks

- ☐ Task detail panel opens in under 200ms

- ☐ AI bar response starts streaming within 2 seconds of submit

- ☐ TanStack Query cache: task lists cached, invalidated correctly on mutations

- ☐ Optimistic updates: task state changes reflect immediately before API returns

Error handling and resilience

- ☐ AI service unavailable: all AI features show 'AI unavailable' state, app continues working

- ☐ Network offline: toast notification, optimistic changes queued

- ☐ Failed task save: error toast with retry button

- ☐ Empty states: all views have appropriate empty state illustrations and copy

- ☐ Loading states: skeleton screens for initial data load, not blank screens

- ☐ No unhandled promise rejections in browser console

- ☐ No React rendering errors in production build

Keyboard shortcuts

- ☐ All shortcuts from Section 4.14 implemented and tested

- ☐ Cmd/Ctrl+/ opens keyboard shortcuts reference modal

- ☐ No shortcut conflicts with browser defaults

- ☐ G then D/T/E/O navigation working reliably

Responsive design

- ☐ Today view usable on 375px (iPhone SE) width

- ☐ Week view scrolls horizontally on mobile

- ☐ Task detail panel is full screen on mobile

- ☐ Module top nav scrolls horizontally on mobile

- ☐ AI bar input and submit accessible on mobile

- ☐ No horizontal overflow on any view at 375px

Final polish

- ☐ Favicon and app icon set

- ☐ Page titles correct per route

- ☐ Meta description set

- ☐ Loading screen / app initialization skeleton

- ☐ Consistent spacing and typography across all views

- ☐ All interactive elements have hover and focus states

- ☐ Color contrast passes WCAG AA on all text

### Tests

Performance tests

- ☐ Create 100 tasks across 5 entities → Today view loads in under 1 second

- ☐ Create 50 tasks in one entity → entity kanban loads in under 1.5 seconds

- ☐ Measure AI bar time-to-first-token → under 2 seconds on 3 consecutive runs

Interaction logging verification

- ☐ Complete 5 tasks → check interactions table → 5 item_completed records with correct context

- ☐ Accept 3 AI suggestions → 3 ai_suggestion_accepted records in interactions

- ☐ Reject 2 AI suggestions → 2 ai_suggestion_rejected records with override_action

- ☐ Navigate between 4 entities → 4 context_switched records in interactions

Resilience tests

- ☐ Stop AI service on Railway → app loads → AI features show 'unavailable' → core task operations still work

- ☐ Simulate slow network (Chrome DevTools throttle) → loading skeletons appear → no blank screens

Cross-browser and device tests

- ☐ Chrome desktop → all flows work

- ☐ Firefox desktop → all flows work

- ☐ Safari desktop → all flows work

- ☐ Chrome mobile (Android) → core flows usable

- ☐ Safari mobile (iOS) → core flows usable

Sprint 14 acceptance criteria ☑ 10+ interaction types logging correctly after 5 minutes of use ☑ All views load under 1 second on fast connection ☑ App works fully when AI service is unavailable ☑ All keyboard shortcuts functional ☑ No console errors in production build ☑ Mobile browser usable for all core task flows ☑ Color contrast passes WCAG AA ☑ Connection suggestions appear in task detail panel

# Phase 1 → Phase 2 Gate

Before starting Phase 2 (email integration), Phase 1 must pass this validation. This is a one-week dedicated validation period after Sprint 14.

## Product quality gate

All of these must pass — no exceptions ☐ All 14 sprints complete with acceptance criteria met ☐ Zero critical bugs in production for a full 7-day period ☐ Zero data loss incidents (no tasks disappearing, no auth issues) ☐ AI service uptime >95% over the past 2 weeks ☐ Today view, entity view, and AI bar all working reliably

## User validation gate

At least 10 real users, not friends testing, not you ☐ 10+ real users (freelancers, students, professionals) using the app ☐ Each user has been active for at least 14 consecutive days ☐ Each user has created at least 20 tasks ☐ At least 5 users have used the AI daily planning feature ☐ At least 5 users have used the AI bar query mode ☐ User feedback collected via structured 10-question survey

## Metrics gate

Collect and review these metrics before Phase 2 start:

| Metric | Minimum threshold | Why it matters |
| --- | --- | --- |
| Daily active users (last 14 days) | ≥8 of 10 beta users | Proves habit formation |
| Tasks created per user per day | ≥3 average | Proves primary use case |
| AI bar queries per user per week | ≥5 average | Proves AI adoption |
| AI daily plan usage | ≥3× per week per user | Proves planning feature value |
| Task completion rate | ≥40% of created tasks | Proves tasks are useful, not just created |
| Interactions logged total | ≥10,000 records | Proves PKL foundation is rich enough |
| AI suggestion acceptance rate | ≥30% | Proves AI suggestions are relevant |
| Retention at 14 days | ≥70% of invited users | Proves product delivers ongoing value |

## Interaction data gate

The interactions table must be rich enough to begin Phase 3 PKL development. Verify these specifically:

- ☐ interactions table has ≥10,000 rows total across all users

- ☐ At least 8 distinct action_type values present in the data

- ☐ context.time_of_day populated for ≥90% of interactions

- ☐ context.entity_id populated for ≥80% of interactions

- ☐ ai_suggestion interactions (accepted + rejected) represent ≥20% of total

- ☐ At least 100 replan_triggered interactions across all users

## Technical debt review

Before Phase 2, review and address these potential debt items:

- ☐ No TODO comments in critical path code (auth, task CRUD, AI bar)

- ☐ All API routes have input validation (no unvalidated user input reaching DB)

- ☐ Supabase RLS verified with automated test (not just manual)

- ☐ AI service: all endpoints have error handling and return meaningful 4xx/5xx

- ☐ Environment variables: no hardcoded API keys anywhere in codebase

- ☐ Database migrations: all schema changes are in versioned migration files

- ☐ Logging: AI service logs every Claude API call with latency and token counts

## User feedback analysis

After collecting feedback from beta users, answer these questions before Phase 2:

- What is the single most-mentioned pain point users have with the current product?

- Which feature do users mention most positively — and does it match your hypothesis?

- Have any users tried to use the product for email management and been frustrated?

- Are users using AI daily planning or ignoring it? Why?

- What feature have 3+ users asked for that is not in the Phase 2 plan?

Document your answers to these questions. They become the Phase 2 requirements input — not the original plan. What users actually do overrides what you thought they would do.

## Phase 2 readiness checklist

Sign off before starting Phase 2 (email integration) ☐ All Phase 1 acceptance criteria met ☐ Zero critical bugs for 7 days ☐ ≥10 real beta users active for ≥14 days ☐ All metrics at or above threshold ☐ ≥10,000 interactions logged ☐ Technical debt review complete ☐ User feedback documented and Phase 2 scope updated if needed ☐ Architecture document updated with any decisions made during Phase 1 ☐ Codebase documented sufficiently for AI coding assistant context ☐ Phase 2 sprint plan written before first line of email code

Embar Sprint Plan — Phase 1

Version 1.0  ·  Update this document as sprints complete